## 1. Project Overview

Project Title

LLM-driven Structural Modeling and Analysis Pipeline using Open-Source FEM Tools (Code_Aster, Gmsh)

Partnership Context

This project is part of a collaborative applied research and training initiative between S.T.A. DATA S.r.l., a structural engineering software company based in Turin, and Politecnico di Torino. The activity takes place within a 250-hour advanced training program aimed at exploring innovative digital tools for the automation of structural modeling and analysis. The collaboration serves both educational and experimental purposes, combining industrial know-how with academic research capability.

Team:

- Amir Yarmohamadi

- Saeideh Mohammadikish

Both participants hold MSc degrees in Earthquake Engineering, with backgrounds in numerical modeling and seismic performance assessment, and are currently pursuing a second MSc at Politecnico di Torino focused on Digital Skills( Artificial Intelligence, Programming, and Data Science). This interdisciplinary expertise has allowed the team to act as an effective bridge between traditional structural analysis workflows and AI-based automation.

### Motivation and Industrial Context

The company’s original training proposal was conceptual, to explore whether Large Language Models (LLMs) could assist users in communicating with engineering software in natural language. No predefined workflow, data, or software integration architecture was provided; the starting point was a blank slate focused on feasibility and learning. The expectation was limited to a conceptual feasibility discussion or a manual demonstration using open-source solvers (Code_Aster, Gmsh).

### Project Expansion and Added Value

Throughout the development, the project surpassed the initial expectations. Instead of producing only theoretical notes or mockups, the team designed and implemented a working technical pipeline that connects:

- LLM interface → for interpreting natural-language instructions;

- Gmsh → for automatic geometry and mesh generation;

- Code_Aster → for running real finite element analysis;

- Custom Python modules (run_aster.py, Visualizer.py) → for solver execution and result visualization.

In essence, what was initially expected as a feasibility training exercise evolved into a functional prototype capable of automatically generating, executing, and visualizing a structural model.

### Goal and Scope

The current phase focuses on a Proof of Concept (PoC), the automation of a simple beam model. The user provides geometric of a beam in natural language; the system builds the mesh, runs the solver, and visualizes displacements fields. This demonstration serves as the foundation for future extensions, including multi-element structures, 3D models, and integration with the company’s proprietary software ecosystem.

### 2. Work Breakdown Structure (WBS) and Project Timeline

| Week / Date Range (2025) | Phase | Key Focus | Status |
| --- | --- | --- | --- |
| Sep 25 – Oct 1 | Phase 1 – Exploration | Familiarization with Code_Aster and Gmsh; understanding input/output files | Completed |
| Oct 6 – Oct 10 | Phase 2 – Integration Method | Finding the integration method and system architecture | Completed |
| Oct 13 – Oct 17 | Phase 3 – Core Reaserch | Learning Langchain | In Progress |
| Oct 20 – Oct 24 | Phase 4 – Iniatial integration requaierment | The implementation of tools and testing for Langchain | Completed |
| Oct 27 – Oct 31 | Phase 4 – Running Code_Aster | Code_aster Output Visualization | In Progress |
| Nov 3 – Nov 7 | Phase 5 – Integration LLM | LLM platform + Agents | Planned |
| Nov 10 – Nov 14 | Phase 6 – Agent Integration | Final configuration and tools integration | Planned |
| Nov 17 – Nov 21 | Phase 6 – Documentation & Delivery | Conclusion, test, and documentation | Planned |

## 3. Deliverables & Validation

The expected outcomes of this 250-hour training and feasibility project are intentionally realistic and aligned with its educational scope. The goal is not to develop a commercial or production-ready system, but to build and demonstrate a working proof of concept that connects modern AI techniques with an open-source structural analysis tool.

The main deliverable is a functional prototype capable of showing the feasibility of an automated pipeline linking natural-language input to a structural solver through intermediate modules.
In practice, this means that a user can describe a simple structural problem (for example, a single beam under load), and the system, through the interaction between the LLM, Gmsh, and Code_Aster, can automatically:

- generate the necessary geometry and mesh files,

- create the solver input (.comm) file,

- run the structural analysis,

- and visualize the numerical output (e.g., nodal displacements).

In addition to this demonstrator, the project aims to deliver a set of reusable Python tools that form the backbone of this workflow. These include scripts for solver execution (run_aster.py) and result visualization (Visualizer.py), both of which are modular, transparent, and ready to be integrated into future developments.

A conceptual integration with LangChain is also part of the deliverable set: the system could be able to interpret simple user requests in natural language and convert them into structural model parameters. This integration does not need to be exhaustive or fully autonomous; it is sufficient to show that the approach is viable and that communication between the AI and the solver can occur without manual intervention.