## 1. Project Overview

Project Title

LLM-driven Structural Modeling and Analysis Pipeline using Open-Source FEM Tools (Code_Aster, Gmsh, Salome_Meca)

Partnership Context

This project is part of a collaborative applied research and training initiative between S.T.A. DATA S.r.l., a structural engineering software company based in Turin, and Politecnico di Torino. The activity takes place within a 250-hour advanced training program aimed at exploring innovative digital tools for the automation of structural modeling and analysis. The collaboration serves both educational and experimental purposes, combining industrial know-how with academic research capability.

Team:

- Amir Yarmohamadi

- Saeideh Mohammadikish

Both participants hold MSc degrees in Earthquake Engineering, with backgrounds in numerical modeling and seismic performance assessment, and are currently pursuing a second MSc at Politecnico di Torino focused on Digital Skills, Artificial Intelligence, Programming, and Data Science. This interdisciplinary expertise has allowed the team to act as an effective bridge between traditional structural analysis workflows and AI-based automation.

### Motivation and Industrial Context

The company’s original training proposal was conceptual, to explore whether Large Language Models (LLMs) could assist users in communicating with engineering software in natural language. No predefined workflow, data, or software integration architecture was provided; the starting point was a blank slate focused on feasibility and learning. The expectation was limited to a conceptual feasibility discussion or a manual demonstration using open-source solvers (Code_Aster, Gmsh, Salome_Meca).

### Project Expansion and Added Value

Throughout the development, the project significantly surpassed the initial expectations.
Instead of producing only theoretical notes or mockups, the team designed and implemented a working technical pipeline that connects:

- LLM interface → for interpreting natural-language instructions;

- Gmsh → for automatic geometry and mesh generation;

- Code_Aster → for running real finite element analysis;

- Custom Python modules (run_aster.py, Visualizer.py) → for solver execution and result visualization.

In essence, what was initially expected as a feasibility training exercise evolved into a functional prototype capable of automatically generating, executing, and visualizing a structural model.

### Goal and Scope

The current phase focuses on a Proof of Concept (PoC) — the automation of a simple beam model. The user provides geometric in natural language; the system builds the mesh, runs the solver, and visualizes displacements fields. This demonstration serves as the foundation for future extensions, including multi-element structures, 3D models, and integration with the company’s proprietary software ecosystem.

### Working Approach

Given the innovative nature of the task, the team adopted a rotation-based collaboration model. At each iteration, one member focused on a module (e.g., LLM, mesh generation or post-processing), while the other advanced the next step and transferred knowledge back.
This cyclic workflow ensured: faster learning, shared understanding across all pipeline stages, and balanced technical ownership between members.

### Expected Outcome

By the end of the project, the deliverable is expected to include: a working demonstrator for automated beam modeling and analysis, visual evidence of solver output (e.g., PNG plots from .resu files), and documentation describing architecture, workflow, and possible industrial integration scenarios.

### 2. Work Breakdown Structure (WBS)

| Phase | Main Activities | Objectives | Outputs / Deliverables |
| --- | --- | --- | --- |
| Phase 1 — Exploration & Setup (Late September) | – Introduction to Code_Aster, Gmsh, and open-source FEM ecosystem – Review of Code_Aster syntax, solver structure, and workflow – Evaluation of possible automation methods | Understand the solver logic and assess possible automation paths | Summary of Code_Aster/Gmsh integration feasibility |
| Phase 2 — Pipeline Design (Early October) | – Comparative analysis of pipeline architectures – Preliminary integration test between Gmsh and Code_Aster – Decision on automation method and toolset | Define technical direction and architecture of the LLM-based pipeline | Initial architecture sketch and prototype folder structure |
| Phase 3 — Core Implementation (Mid October) | – Implementation of Python tools for file generation and solver run (run_aster.py) – Initial study and integration of LangChain library – Definition of LLM input/output logic | Build the technical backbone of the system | Functional pipeline scripts and test runs |
| Phase 4 — Integration & LangChain Agent (Late October) | – Configuration of the virtual environment (UV, dependencies) – Implementation of LangChain Tools for .geo, .comm, and .resu operations – Integration test with fake LLM – Development of basic visualization module (Visualizer.py) | Achieve a working local prototype connecting solver + LLM mock | Functional end-to-end prototype running locally |
| Phase 5 — LLM & User Interface Development (Early November) | – Implement user interaction layer (LLM integration) – Extend visualization and output parsing – Build initial front-end logic for user communication | Create an accessible interaction loop between user and solver | LLM-agent integration + interactive prototype |
| Phase 6 — System Integration & Validation (Mid November) | – Connect and test all modules (Gmsh + Code_Aster + LLM + Visualization) – Validate outputs for beam scenarios | Full functional test of the conversational pipeline | Validated working prototype |
| Phase 7 — Documentation & Final Delivery (Late November) | – Summarize results, limitations, and lessons learned – Prepare final documentation and presentation materials | Presentable deliverable for STA DATA & Politecnico | Technical report + presentation slides |

### 3. Project Timeline (September – November 2025)

| Week / Date Range | Phase | Key Focus | Status |
| --- | --- | --- | --- |
| Sep 25 – Oct 1 | Phase 1 – Exploration | Familiarization with Code_Aster and Gmsh; understanding input/output files | Completed |
| Oct 6 – Oct 10 | Phase 2 – Pipeline Design | Testing automatic link between Gmsh and Code_Aster; comparing approaches | Completed |
| Oct 13 – Oct 17 | Phase 3 – Core Implementation | Writing pipeline code; training on LangChain; setting project structure | Completed |
| Oct 20 – Oct 24 | Phase 4 – Integration Start | LangChain setup; environment creation; fake LLM test; first Code_Aster run | Completed |
| Oct 27 – Oct 31 | Phase 4 – Integration End | Debugging, visualization (Visualizer.py), and first user-front connection | In Progress |
| Nov 3 – Nov 7 | Phase 5 – LLM & UI | Completing LangChain tools; enabling user interaction and visualization | Planned |
| Nov 10 – Nov 14 | Phase 6 – Agent Integration | Connecting all modules; validation of chain and data flow | Planned |
| Nov 17 – Nov 21 | Phase 6 – Testing & Refinement | Full-system test; verifying results and robustness | Planned |
| Nov 24 – Nov 28 | Phase 7 – Documentation & Delivery | Preparing report, diagrams, and final presentation | Planned |

## 5. Risk & Mitigation

| # | Risk Description | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| R1 | Code_Aster execution error (e.g. solver crash or syntax mismatch in .comm file) | Causes delays in the analysis phase and blocks subsequent tests. | Add robust error-handling and exception logging within run_aster.py to detect and report errors clearly. Maintain test .comm templates for quick rollback. |
| R2 | Missing or corrupted numeric data in .resu output | Results in incomplete or invalid visualization plots. | Improve parsing logic in Visualizer.py with numeric validation and fallback message (“No displacement data found”). |
| R3 | File path inconsistency across modules (relative vs absolute paths) | Breaks the automation chain and prevents correct file access. | Use os.path.join and enforce consistent project folder structure (/input, /output, /tools). |
| R4 | Code_Aster failure blocking downstream tool testing | If Code_Aster fails to produce valid outputs, subsequent tools (visualization, LangChain agent) cannot be tested or verified. | Introduce a “mock data mode” to simulate .resu files for testing visualization independently. Maintain sample .resu outputs to decouple later stages from solver execution. |
| R5 | Dependency or environment mismatch (UV, LangChain, matplotlib, etc.) | Environment setup errors prevent reproducibility and execution on different systems. | Document dependencies explicitly in pyproject.toml; use reproducible virtual environments (UV sync and lockfiles). |
| R6 | Version incompatibility between Code_Aster and Gmsh | Unexpected errors in mesh import/export, incompatibility in MED file format, or solver crashes during mesh reading. | Fix stable tested versions of both solvers in environment documentation; include version check scripts and compatibility notes in setup guidelines. |
| R7 | Time constraint due to 250-hour training limit | Limited time for refinement and testing may affect completeness of final integration. | Prioritize key deliverables (working pipeline + visualization) over non-critical enhancements. Maintain weekly progress tracking. |

The project adopts a preventive, modular, and version-controlled approach:
each module (geometry, solver, visualization, LLM) is testable independently,
environment and solver versions are fixed to ensure reproducibility,
and fallback mock data mechanisms allow the team to proceed with testing even if one toolchain element fails.

## 6. Deliverables & Validation

The expected outcomes of this 250-hour training and feasibility project are intentionally realistic and aligned with its educational scope.
The goal is not to develop a commercial or production-ready system, but to build and demonstrate a working proof of concept that connects modern AI techniques with open-source structural analysis tools.

The main deliverable is a functional prototype capable of showing the feasibility of an automated pipeline linking natural-language input to a structural solver through intermediate modules.
In practice, this means that a user can describe a simple structural problem (for example, a single beam under load), and the system—through the interaction between the LLM, Gmsh, and Code_Aster—can automatically:

- generate the necessary geometry and mesh files,

- create the solver input (.comm) file,

- run the structural analysis,

- and visualize the numerical output (e.g., nodal displacements).

In addition to this demonstrator, the project aims to deliver a set of reusable Python tools that form the backbone of this workflow. These include scripts for solver execution (run_aster.py) and result visualization (Visualizer.py), both of which are modular, transparent, and ready to be integrated into future developments.

A conceptual integration with LangChain is also part of the deliverable set: the system should be able to interpret simple user requests in natural language and convert them into structural model parameters.
This integration does not need to be exhaustive or fully autonomous; it is sufficient to show that the approach is viable and that communication between the AI and the solver can occur without manual intervention.

To ensure reproducibility and clear documentation, a technical report and user guide will accompany the code, describing:

- the installation procedure,

- the environment setup (including version compatibility between Gmsh and Code_Aster),

- and the logical flow from input to visualization.

Finally, the validation of the project will rely on practical evidence rather than performance metrics:

- a successful end-to-end analysis of a simple beam structure,

- correct generation of geometry and mesh files,

- and accurate reading and visualization of the solver’s numerical results.

The validation process will be qualitative—focused on verifying that each step of the pipeline works coherently and can be reproduced by another user or team member using the same open-source environment.

In summary, the success of this project will be measured not by the scale of automation achieved, but by the clarity, coherence, and feasibility of the developed pipeline.
The expected outcome is a compact yet functional proof of concept that demonstrates the technical soundness of the idea and lays the groundwork for future research or industrial development within STA

### Expected Outcome

The project is expected to deliver a proof-of-concept demonstrator, not a production-level system. Its success is measured by technical feasibility, team learning, and clarity of documentation, providing a foundation for possible future extensions within STA DATA’s ecosystem.